# Product Roadmap

## Àpínlẹ̀rọ - 18-Month Strategic Product Evolution

**Version:** 2.0 (Aligned with Business Plan v6.3)

**Date:** December 2024

**Planning Horizon:** December 2024 - June 2026

**Document Owner:** Product Strategy Team

---

## Executive Summary

This product roadmap outlines Àpínlẹ̀rọ's strategic evolution from single-customer MVP (TRL 6) to a horizontal AI-powered operations platform for UK SMEs across **10 high-value sectors**. The roadmap is structured in phases, balancing customer value delivery, technical innovation (Neo4j Knowledge Graph, Voice AI, n8n automation), and market expansion.

**Platform Vision:** *"One Platform. Any Channel. Any Business."*

**Current Position:**

- **Phase:** MVP (Phase 1) - COMPLETE

- **Target Market:** 10 high-value sectors (Field Services, Client/Appointment, Operations/Logistics, E-commerce/Retail)

- **Technology Readiness Level:** TRL 6 (Operational Environment)

- **Customers:** 1 pilot customer (Isha's Treat & Groceries)

- **Status:** Production, processing 15+ orders daily

**Strategic Direction:**

- **Year 1 (2025):** Scale to 45 customers, deploy Neo4j Knowledge Graph, launch WhatsApp API

- **Year 2 (2026):** Reach 150 customers, launch Voice AI (Vapi), advanced ML models

- **Year 3 (2027):** Scale to 400 customers, enterprise features, API platform

- **Vision (Beyond):** Universal platform for UK SMEs (5-50 employees), £780K+ ARR

**Technology Differentiation:**

- **Neo4j Knowledge Graph:** 47 entity types, 89 relationship types (Year 1)

- **Voice AI (Vapi):** 24/7 voice ordering and appointment booking (Year 2)

- **n8n Automation:** Workflow orchestration and integrations (Year 1-2)

- **Custom ML Models:** Demand Predictor, Anomaly Detector, Classification Engine (Year 2)

---

## Roadmap Overview

```

┌──────────────────────────────────────────────────────────────────────────┐

│                        ÀPÍNLẸ̀RỌ PRODUCT ROADMAP                           │

├──────────────────────────────────────────────────────────────────────────┤

│                                                                          │

│  Phase 1: MVP Foundation         ✅ COMPLETE (Nov-Dec 2024)             │

│  └─ Multi-channel consolidation, AI insights, basic features            │

│                                                                          │

│  Phase 2: Year 1 (2025)          🚧 Q1-Q4 2025                          │

│  └─ 45 customers, Neo4j Knowledge Graph, WhatsApp API, n8n automation   │

│                                                                          │

│  Phase 3: Year 2 (2026)          📋 Q1-Q4 2026                          │

│  └─ 150 customers, Voice AI (Vapi), Custom ML Models, Mobile Apps       │

│                                                                          │

│  Phase 4: Year 3 (2027)          📋 2027                                │

│  └─ 400 customers, Enterprise features, API platform, £780K ARR         │

│                                                                          │

└──────────────────────────────────────────────────────────────────────────┘

```

---

## Phase 1: MVP Foundation (✅ COMPLETE)

**Timeline:** November - December 2024

**Status:** COMPLETE

**Goal:** Validate product-market fit with pilot customer, achieve TRL 6

### Delivered Features

#### Core Capabilities

- ✅ **Multi-Channel Order Capture**

- WhatsApp, Web, Phone, Walk-in orders

- Single unified dashboard

- Real-time synchronization (<5 seconds)

- ✅ **AI Daily Insights**

- Order volume trends

- Top product identification

- Peak channel analysis

- Urgent action recommendations

- ✅ **Order Management**

- 3-stage status workflow (Pending → Confirmed → Delivered)

- Expandable order details

- Customer information tracking

- Notes and special instructions

- ✅ **Product Catalog**

- 15 pre-seeded products (pilot customer: grocery)

- Product images (Unsplash CDN)

- Stock quantity display

- Category organization

- ✅ **Payment Tracking (Basic)**

- Payment status (Pending, Paid, Refunded, Failed)

- Payment methods (Cash, Card, Bank Transfer, Online)

- Stripe integration library (foundation)

#### Technical Foundation

- ✅ React 18 + TypeScript 5 + Vite

- ✅ Supabase (PostgreSQL + Real-time)

- ✅ Vercel hosting with global CDN

- ✅ Input validation and security (Zod)

- ✅ Mobile-responsive design

- ✅ 99.8% uptime achieved

### Business Results

- ✅ 1 pilot customer acquired (Isha's Treat)

- ✅ 15+ orders/day processed

- ✅ £700+ daily revenue managed

- ✅ 60% time savings for business owner

- ✅ Zero critical bugs or security incidents

- ✅ TRL 6 demonstrated for UKES application

---

## Phase 2: Year 1 - Foundation & Growth (2025)

**Timeline:** Q1-Q4 2025 (January - December 2025)

**Status:** 🚧 PLANNED

**Goal:** Scale to 45 customers, deploy Neo4j Knowledge Graph, achieve £84,400 ARR

### Business Targets (Year 1)

| Metric | Target |

|--------|--------|

| **Total Customers** | 45 |

| **MRR** | £13,250 |

| **ARR** | £84,400 |

| **ARPU** | £294/month |

| **CAC** | £150 |

| **LTV:CAC Ratio** | 23:1 |

| **Net Margin** | 62% |

**10 High-Value Sectors:**

- Field Services: HVAC, Plumbing, Electricians

- Client/Appointment: Dental, Healthcare, Real Estate

- Operations/Logistics: Security, Cleaning, Delivery

- E-commerce/Retail: Specialty Grocery, Personal Services

---

### Q1 2025: January - March (Customer Acquisition & Knowledge Graph)

#### Theme: Infrastructure & Data Intelligence

**Major Features:**

##### 1. Neo4j Knowledge Graph Deployment (CRITICAL PRIORITY) ⭐

**Problem:** AI insights are basic statistical calculations - need proprietary intelligence

**Solution:** Deploy Neo4j Knowledge Graph to capture SME operational patterns

**Architecture:**

- **Database:** Neo4j Cloud (EU region)

- **Entity Types:** 47 (SME, Customer, Order, Product/Service, Category, Sector, SectorTemplate, SeasonalPattern, BehaviorPattern, etc.)

- **Relationship Types:** 89 (HAS_CUSTOMER, PLACED, OPERATES_IN, EXHIBITS_PATTERN, SIMILAR_TO, etc.)

**Graph Schema:**

```cypher

(SME) -[:HAS_CUSTOMER]-> (Customer)

(Customer) -[:PLACED]-> (Order)

(Order) -[:CONTAINS]-> (Product/Service)

(Product/Service) -[:BELONGS_TO]-> (Category)

(SME) -[:OPERATES_IN]-> (Sector)

(Sector) -[:HAS_TEMPLATE]-> (SectorTemplate)

(Order) -[:EXHIBITS_PATTERN]-> (SeasonalPattern)

(SME) -[:SIMILAR_TO]-> (SME)

```

**Use Cases:**

- **"SMEs like you" Recommendations:** "Security companies in your revenue bracket typically see 20% more phone orders on Fridays"

- **Sector-Specific Insights:** "HVAC businesses see emergency callouts spike during cold snaps"

- **Demand Forecasting:** Predict order volumes 1-4 weeks ahead based on graph patterns

**Success Metrics:**

- Graph populated with 10+ customers' data by end of Q1

- "SMEs like you" recommendations achieve 75%+ accuracy

- 60%+ of customers find graph-powered insights valuable

**Technical Requirements:**

- Neo4j Cloud subscription (£200-300/month)

- Graph data ingestion pipeline from PostgreSQL

- Cypher query optimization

- Background jobs for pattern detection

**Timeline:** 6-8 weeks

**Priority:** P0 (Critical - Core Differentiation)

---

##### 2. WhatsApp Business API Integration (HIGH PRIORITY) ⭐

**Problem:** Manual WhatsApp order entry takes 1-2 minutes per order

**Solution:** Automated order capture from WhatsApp messages using AI

**Features:**

- Connect WhatsApp Business Account (Meta approval process: 3-4 weeks)

- Auto-capture incoming orders via AI parsing (Claude or GPT-4)

- Natural language processing for order extraction

- Two-way messaging (order confirmations, status updates)

- Support for text and voice messages

- Multi-conversation management

**AI Parsing Example:**

```

Customer: "Hi, I need 3x Rice 5kg and 2x Palm Oil. Deliver to 45 Brixton Hill SW2 1AA"

→ AI extracts:

- Products: Rice 5kg (qty: 3), Palm Oil (qty: 2)

- Delivery Address: 45 Brixton Hill, London SW2 1AA

- Channel: WhatsApp

```

**Success Metrics:**

- 90%+ order parsing accuracy

- <30 second response time for confirmations

- 50%+ of customers adopt WhatsApp automation

- Save 5-10 hours/week per customer

**Technical Requirements:**

- WhatsApp Business API application (Meta)

- AI API integration (Claude/GPT-4)

- Message queue system (Redis)

- Webhook infrastructure

**Timeline:** 6-8 weeks (includes Meta approval)

**Priority:** P0 (Critical - Most Requested Feature)

---

##### 3. Customer Acquisition Engine (HIGH PRIORITY)

**Problem:** Need systematic approach to acquire 45 customers

**Solution:** Community-based acquisition strategy

**Acquisition Channels:**

- **Community Partnerships:** 70+ African/Caribbean community groups

- **Direct Outreach:** LinkedIn, trade associations, local business directories

- **Referral Program:** 1 month free for each successful referral

- **Word-of-Mouth:** Customer testimonials, case studies

**CAC Target:** £150 per customer (vs industry £300-500)

**Success Metrics:**

- 15 customers by end of Q1 (5 customers/month)

- 80%+ customer activation (first order within 7 days)

- 30%+ acquisition via referrals

**Timeline:** Ongoing throughout Q1

**Priority:** P0 (Critical - Business Growth)

---

**Q1 2025 Business Goals:**

- Onboard 15 customers (London focus)

- Achieve £4,000-5,000 MRR

- 90%+ customer retention

- Deploy Neo4j Knowledge Graph

- Launch WhatsApp automation for 8+ customers

---

### Q2 2025: April - June (Automation & Scalability)

#### Theme: Workflow Automation & Expansion

**Major Features:**

##### 4. n8n Workflow Automation Platform (HIGH PRIORITY) ⭐

**Problem:** Customers need integrations with accounting, delivery, and communication tools

**Solution:** Deploy n8n for visual workflow automation

**Technology:** n8n (open-source workflow automation)

**Integration Workflows:**

- **Accounting:** Auto-sync orders to Xero, QuickBooks, FreeAgent

- **Email/SMS:** Trigger notifications on order events (SendGrid, Twilio)

- **Delivery Services:** Connect to Uber Direct, Stuart, local couriers

- **Calendar:** Sync appointments to Google Calendar, Outlook (for service businesses)

- **Webhooks:** Custom integrations for sector-specific tools

**Sample Workflow:**

```

Order Status = "Confirmed"

→ Send SMS to customer (Twilio)

→ Create invoice in QuickBooks

→ Add delivery task to driver app

→ Update Neo4j graph with pattern data

```

**Success Metrics:**

- 40%+ of customers use at least 1 integration

- Average 2 integrations per customer

- 20% reduction in manual data entry

**Technical Requirements:**

- n8n self-hosted instance (cost: £50-100/month)

- Integration API credentials (Xero, Twilio, etc.)

- Workflow template library

**Timeline:** 5-6 weeks

**Priority:** P1 (High - Customer Value)

---

##### 5. Search, Filter, and Pagination (HIGH PRIORITY)

**Problem:** Cannot find orders quickly when there are 100+ orders

**Solution:** Advanced search and filtering capabilities

**Features:**

- Search by customer name, phone number, order ID

- Filter by date range, channel, status, payment status

- Pagination (25/50/100 orders per page)

- Sort by date, total, customer name

- Save filter presets (e.g., "Today's Pending Orders")

**Success Metrics:**

- Find specific order in <10 seconds

- Support 1,000+ orders without performance degradation

**Timeline:** 2-3 weeks

**Priority:** P1 (High)

---

##### 6. Enhanced AI Insights with Knowledge Graph (MEDIUM PRIORITY)

**Problem:** AI insights are basic, need to leverage Neo4j Knowledge Graph

**Solution:** Graph-powered recommendations and pattern recognition

**New Insights:**

- **Sector Benchmarking:** "Your order volume is 15% above the average for HVAC businesses in your region"

- **Demand Patterns:** "Cleaning services typically see 30% spike on Fridays - stock up on supplies"

- **Customer Retention:** "Customer retention rate: 85% (industry average: 70%)"

- **Cross-Sell Opportunities:** "Businesses like you also offer [related service]"

**Success Metrics:**

- AI prediction accuracy 80%+

- 60%+ of customers act on Knowledge Graph recommendations

**Timeline:** 3-4 weeks (requires Neo4j deployment)

**Priority:** P2 (Medium - Differentiation)

---

**Q2 2025 Business Goals:**

- Reach 30 total customers

- Achieve £8,000-9,000 MRR

- Launch n8n automation for 15+ customers

- Expand to 2 additional cities (Birmingham, Manchester)

- 95%+ customer retention

---

### Q3 2025: July - September (Product Polish & Sector Expansion)

#### Theme: Multi-Sector Validation

**Major Features:**

##### 7. Sector-Specific Templates (MEDIUM-HIGH PRIORITY)

**Problem:** Need to customize platform for different sectors

**Solution:** Pre-built templates for 10 high-value sectors

**Sector Templates:**

**Field Services (HVAC, Plumbing, Electricians):**

- Job booking workflow

- Emergency callout priority

- Service history tracking

- Equipment/parts inventory

**Client/Appointment Services (Dental, Healthcare, Real Estate):**

- Appointment scheduling

- Recurring appointments

- Patient/client profiles

- Service packages

**Operations/Logistics (Security, Cleaning, Delivery):**

- Shift scheduling

- Route optimization

- Recurring service contracts

- Site/location management

**E-commerce/Retail (Grocery, Personal Services):**

- Product catalog

- Inventory management

- Delivery tracking

- Customer loyalty programs

**Success Metrics:**

- 80%+ customers use sector-specific features

- 25% faster onboarding with templates

- 90% customer satisfaction with sector customization

**Timeline:** 4-5 weeks

**Priority:** P1 (High - Market Expansion)

---

##### 8. Inventory Management (MEDIUM PRIORITY)

**Problem:** Product-based businesses need stock tracking

**Solution:** Basic inventory management with AI-powered reorder suggestions

**Features:**

- Real-time stock tracking

- Auto-deduction on order confirmation

- Low stock alerts (email + in-app notifications)

- Reorder recommendations based on Knowledge Graph patterns

- Stock adjustment log (waste, theft, corrections)

- Stock valuation reports

**Success Metrics:**

- 60%+ of product-based customers adopt inventory management

- Reduce stock-outs by 50%

- Improve inventory turnover by 20%

**Technical Requirements:**

- New `inventory_transactions` table

- Background jobs for stock calculations

- Email notification service (SendGrid)

**Timeline:** 4-5 weeks

**Priority:** P2 (Medium)

---

**Q3 2025 Business Goals:**

- Reach 40 total customers

- Achieve £11,000-12,000 MRR

- Validate platform across all 4 sector groups

- Letters of Intent: Security, Healthcare, Cleaning (3+ signed)

- 95%+ customer retention

---

### Q4 2025: October - December (Year 1 Completion)

#### Theme: Consolidation & Preparation for Year 2

**Major Features:**

##### 9. Supabase Authentication & Multi-User Support (HIGH PRIORITY)

**Problem:** Businesses need team collaboration features

**Solution:** Implement Supabase Auth with role-based access control

**Features:**

- User roles: Owner, Manager, Staff

- Permission-based access control

- Activity logs (who did what, when)

- Team member invitations

- Role-specific dashboards

**Success Metrics:**

- 40%+ of customers add team members

- Average 2-3 users per business

- Zero unauthorized access incidents

**Timeline:** 4-5 weeks

**Priority:** P1 (High)

---

##### 10. Advanced Analytics Dashboard (MEDIUM PRIORITY)

**Problem:** Customers need deeper business insights

**Solution:** Analytics dashboard with charts and reports

**Features:**

- Sales trends over time (daily, weekly, monthly)

- Revenue and profit analysis

- Customer retention and churn analysis

- Product performance matrix

- Channel ROI analysis

- Export reports to PDF/Excel

**Success Metrics:**

- 60%+ of customers use analytics weekly

- Average 3+ reports exported per customer/month

**Technical Requirements:**

- Charting library (Recharts)

- PDF generation (jsPDF)

- Excel export (SheetJS)

**Timeline:** 3-4 weeks

**Priority:** P2 (Medium)

---

**Q4 2025 Business Goals:**

- **Reach 45 total customers (Year 1 Target Achieved)** ✅

- **Achieve £13,250 MRR, £84,400 ARR** ✅

- **LTV:CAC Ratio: 23:1** ✅

- Prepare for Year 2 Voice AI launch

- 95%+ customer retention

- 62% net profit margin

---

## Phase 3: Year 2 - Voice AI & Scale (2026)

**Timeline:** Q1-Q4 2026 (January - December 2026)

**Status:** 📋 PLANNED

**Goal:** Scale to 150 customers, launch Voice AI (Vapi), achieve £300,000 ARR

### Business Targets (Year 2)

| Metric | Target |

|--------|--------|

| **Total Customers** | 150 |

| **MRR** | £36,500 |

| **ARR** | £300,000 |

| **ARPU** | £294/month |

| **CAC** | £150 |

| **LTV:CAC Ratio** | 23:1 |

| **Net Margin** | 50% |

**Pricing Tiers (Year 2):**

- Free Trial: £0 (30 days)

- **Solo: £150/month** (launched Q1 2026)

- Starter: £250/month (includes 100 voice minutes)

- Growth: £350/month (includes 300 voice minutes)

---

### Q1 2026: January - March (Voice AI Launch)

#### Theme: Voice Intelligence

**Major Features:**

##### 11. Voice AI (Vapi) Integration (CRITICAL PRIORITY) ⭐⭐⭐

**Problem:** Businesses receive 40-60% of orders via phone - need 24/7 voice ordering

**Solution:** Launch Voice AI powered by Vapi for automated voice order capture

**Technology:** Vapi (best-in-class voice AI API)

**Voice AI Capabilities:**

- **24/7 Voice Ordering:** Customers call and place orders via voice

- **Appointment Booking:** Service businesses can accept bookings by phone

- **Natural Language Understanding:** AI understands context, accents, background noise

- **Multi-Language Support:** English, Yoruba, Twi, Polish, etc. (Phase 2.1)

- **Call Transcription:** All calls transcribed and logged

- **Order Confirmation:** AI reads back order for verification

**Voice AI Workflow:**

```

Customer calls business phone number

→ Vapi AI answers: "Thank you for calling [Business Name]. How can I help you today?"

→ Customer: "I'd like to order 3 rice bags and 2 palm oil"

→ AI: "Great! I have 3x Rice 5kg and 2x Palm Oil. Can I confirm your delivery address?"

→ Customer provides address

→ AI: "Perfect! Your order total is £45.50. We'll deliver within 2 hours. Thank you!"

→ Order automatically created in Àpínlẹ̀rọ platform

```

**Pricing Tiers:**

| Tier | Monthly Price | Voice Minutes Included | Overage Rate |

|------|--------------|----------------------|--------------|

| Solo | £150 | 50 minutes | £0.18/min |

| Starter | £250 | 100 minutes | £0.15/min |

| Growth | £350 | 300 minutes | £0.12/min |

**Success Metrics:**

- 50%+ of customers trial Voice AI

- 75%+ voice order accuracy

- 30%+ of customers adopt Voice AI (pay for overage or upgrade tier)

- Customer satisfaction: 4.5+ stars

**Technical Requirements:**

- Vapi API integration

- Phone number provisioning (Twilio)

- Voice order parsing and validation

- Call recording storage and playback

**Timeline:** 8-10 weeks

**Priority:** P0 (Critical - Major Differentiation)

---

##### 12. Solo Tier Launch (£150/month) (HIGH PRIORITY)

**Problem:** Need pricing tier for solopreneurs (1-2 employees)

**Solution:** Launch Solo tier at £150/month with 50 voice minutes

**Features:**

- All core features (multi-channel, AI insights, Knowledge Graph)

- 50 voice minutes/month

- Single user

- Community support

**Success Metrics:**

- 30%+ of new customers choose Solo tier

- 20+ Solo customers by end of Q1 2026

**Timeline:** 2 weeks

**Priority:** P1 (High - Revenue Growth)

---

**Q1 2026 Business Goals:**

- Reach 75 total customers

- Launch Voice AI (Vapi)

- Achieve £22,000-25,000 MRR

- Solo tier: 20+ customers

- 95%+ customer retention

---

### Q2 2026: April - June (Custom ML Models)

#### Theme: Predictive Intelligence

**Major Features:**

##### 13. Custom ML Models (HIGH PRIORITY) ⭐

**Problem:** Need proprietary AI models for competitive advantage

**Solution:** Develop 3 custom ML models using Knowledge Graph data

**Model 1: Demand Predictor**

- **Purpose:** Forecast order volumes 1-4 weeks ahead

- **Input:** Historical orders, seasonal patterns, cultural events, weather data

- **Output:** Predicted daily order volume with confidence interval

- **Use Case:** "Expect 25% increase in orders next week (cultural event detected)"

**Model 2: Anomaly Detector**

- **Purpose:** Detect unusual orders or business patterns

- **Input:** Order data, customer behavior, typical business patterns

- **Output:** Anomaly alerts with severity score

- **Use Case:** "Unusual order detected: £500 order from new customer (verify before fulfilling)"

**Model 3: Classification Engine**

- **Purpose:** Auto-categorize and prioritize orders

- **Input:** Order details, customer history, business rules

- **Output:** Category (Standard/Urgent/VIP), priority score

- **Use Case:** "This order requires urgent attention (VIP customer, tight deadline)"

**Success Metrics:**

- Demand forecast accuracy: 80%+

- Anomaly detection precision: 85%+

- Classification accuracy: 90%+

- 50%+ of customers trust and act on ML predictions

**Technical Requirements:**

- Python ML backend (TensorFlow or PyTorch)

- Model training pipeline

- Neo4j Knowledge Graph integration

- A/B testing framework

**Timeline:** 8-10 weeks

**Priority:** P0 (Critical - Differentiation)

---

##### 14. Mobile Native Apps (iOS & Android) (MEDIUM-HIGH PRIORITY)

**Problem:** Mobile web works, but native apps provide better UX

**Solution:** Launch native iOS and Android apps

**Features:**

- Native iOS and Android apps (React Native)

- Push notifications for new orders

- Offline mode (view orders, sync when online)

- Camera integration for product photos

- Barcode scanning for inventory

- Touch ID/Face ID authentication

- App Store and Google Play presence

**Success Metrics:**

- 60%+ of customers download mobile app

- 4.5+ star rating on app stores

**Timeline:** 8-10 weeks

**Priority:** P1 (High - User Experience)

---

**Q2 2026 Business Goals:**

- Reach 110 total customers

- Custom ML models deployed

- Mobile apps launched (iOS + Android)

- Achieve £32,000-35,000 MRR

- 95%+ customer retention

---

### Q3-Q4 2026: July - December (Scaling to 150 Customers)

**Major Features:**

- Multi-location support (for growing businesses)

- Third-party integrations (Zapier, accounting software, delivery services)

- Advanced analytics and reporting

- Customer portal (for end-customer order tracking)

**Q3-Q4 2026 Business Goals:**

- **Reach 150 total customers (Year 2 Target Achieved)** ✅

- **Achieve £36,500 MRR, £300,000 ARR** ✅

- **LTV:CAC Ratio: 23:1** ✅

- Expand to 5 cities across UK

- Raise Seed round (£1.5M target)

- 50% net profit margin

---

## Phase 4: Year 3 - Enterprise & Platform (2027)

**Timeline:** Q1-Q4 2027

**Status:** 📋 PLANNED

**Goal:** Scale to 400 customers, enterprise features, £780,000 ARR

### Business Targets (Year 3)

| Metric | Target |

|--------|--------|

| **Total Customers** | 400 |

| **MRR** | £97,500 |

| **ARR** | £780,000 |

| **ARPU** | £294/month |

| **CAC** | £150 |

| **LTV:CAC Ratio** | 23:1 |

| **Net Margin** | 37% |

**Major Features (Year 3):**

- **Enterprise Team Management:** Advanced roles, shift scheduling, performance analytics

- **Public API & Developer Platform:** RESTful API, webhooks, SDKs (JavaScript, Python)

- **Marketplace:** Third-party apps and integrations

- **Advanced Financial Management:** Profit margin analysis, cash flow forecasting, tax reporting

- **White-Label Options:** For partners and resellers

---

## Customer Acquisition & Growth Milestones

### Customer Targets (Aligned with Business Plan v6.3)

| Phase | Timeframe | Customers | MRR | ARR | Key Features |

|-------|-----------|-----------|-----|-----|--------------|

| **MVP** | Dec 2024 | 1 | £0 | £0 | Multi-channel, AI insights |

| **Year 1** | Dec 2025 | **45** | **£13,250** | **£84,400** | Neo4j, WhatsApp API, n8n |

| **Year 2** | Dec 2026 | **150** | **£36,500** | **£300,000** | Voice AI (Vapi), ML Models, Mobile Apps |

| **Year 3** | Dec 2027 | **400** | **£97,500** | **£780,000** | Enterprise, API Platform, Marketplace |

### Geographic Expansion

**Year 1 (2025):** London, Birmingham, Manchester (45 customers)

**Year 2 (2026):** Leeds, Bristol, Liverpool, Nottingham, Sheffield (150 customers)

**Year 3 (2027):** National coverage - all major UK cities (400 customers)

---

## Technology Evolution Roadmap

### Infrastructure Scaling

**Year 1 (2025):**

- Vercel Pro plan

- Supabase Pro tier

- **Neo4j Cloud:** £200-300/month

- **n8n:** Self-hosted, £50-100/month

- Sentry (error monitoring)

- Redis (caching)

**Year 2 (2026):**

- Vercel Enterprise

- Supabase Team tier

- **Vapi:** Variable cost (£0.12-0.18/min)

- **Python ML Backend:** AWS/GCP (£500-1,000/month)

- CDN optimization

- Background job processing (Inngest)

**Year 3 (2027):**

- Multi-region database (Supabase)

- Kubernetes migration (optional)

- Data warehouse (BigQuery) for analytics

- Event-driven architecture (Kafka/RabbitMQ)

### Proprietary Technology Stack (Competitive Moat)

**Neo4j Knowledge Graph (Year 1):**

- 47 entity types, 89 relationship types

- "SMEs like you" recommendations

- Sector-specific pattern detection

- **Competitive Advantage:** 3+ years to replicate

**Custom ML Models (Year 2):**

- Demand Predictor, Anomaly Detector, Classification Engine

- Trained on proprietary Knowledge Graph data

- **Competitive Advantage:** Data flywheel effect

**Voice AI (Vapi) (Year 2):**

- 24/7 voice ordering and appointment booking

- Multi-language support

- **Competitive Advantage:** First-mover in UK SME voice AI

**Orchestration Engine (Year 2-3):**

- Proprietary integration layer coordinating AI models, channels, and workflows

- **Competitive Advantage:** Unique system architecture

---

## Pricing Structure

### Pricing Tiers

| Tier | Price | Target | Launch | Features |

|------|-------|--------|--------|----------|

| **Free Trial** | £0 (30 days) | All prospects | Year 1 | All features, limited duration |

| **Solo** | £150/month | Solopreneurs (1-2 employees) | Q1 2026 | 50 voice minutes, single user |

| **Starter** | £250/month | 5-15 employees | Year 1 | 100 voice minutes, team features |

| **Growth** | £350/month | 15-30 employees | Year 1 | 300 voice minutes, advanced analytics |

### Unit Economics (Conservative)

| Metric | Value | Rationale |

|--------|-------|-----------|

| **ARPU** | £294/month | Weighted avg (Solo £150, Starter £250, Growth £350) |

| **CAC** | £150 | Community-based vs industry £300-500 |

| **LTV** | £3,528 | ARPU £294 × 12 months |

| **LTV:CAC Ratio** | **23:1** | Conservative, accounts for churn |

| **Gross Margin** | ~75% | Low infrastructure costs |

| **Churn** | 5%/month | Target (industry: 5-7%) |

---

## Feature Prioritization Framework

### Priority Levels

**P0 (Critical):**

- Blocks customer acquisition or causes churn

- Competitive differentiation (Neo4j, Voice AI, ML Models)

- High customer demand (50%+ request it)

**P1 (High):**

- Significant customer value

- Requested by 30-50% of customers

- Supports business growth

**P2 (Medium):**

- Nice-to-have, enhances experience

- Requested by 10-30% of customers

**P3 (Low):**

- Experimental or future-looking

- Requested by <10% of customers

---

## Success Metrics & KPIs

### Product Metrics

**Customer Acquisition:**

- Year 1: 45 customers (£150 CAC)

- Year 2: 150 customers (£150 CAC)

- Year 3: 400 customers (£150 CAC)

- Activation rate: 90%+ (first order within 7 days)

**Engagement:**

- Daily Active Users: 80%+

- Weekly Active Users: 95%+

- Average orders processed per customer: 20-30/day

**Retention:**

- Monthly retention: 95%+

- Annual retention: 90%+

- Churn rate: <5%/month

**Product Usage:**

- WhatsApp integration adoption: 70%+ (Year 1)

- Voice AI adoption: 50%+ (Year 2)

- Knowledge Graph insights: 60%+ find valuable (Year 1)

- Mobile app adoption: 60%+ (Year 2)

### Business Metrics

**Revenue:**

- Year 1: £84,400 ARR, 62% net margin

- Year 2: £300,000 ARR, 50% net margin

- Year 3: £780,000 ARR, 37% net margin

**Unit Economics:**

- ARPU: £294/month

- CAC: £150

- LTV: £3,528

- LTV:CAC ratio: 23:1

- Gross margin: 75%+

---

## Risk Management & Mitigation

### Technology Risks

| Risk | Impact | Probability | Mitigation |

|------|--------|-------------|------------|

| **Neo4j deployment delays** | High | Medium | Start early, hire Neo4j consultant |

| **Vapi voice accuracy issues** | High | Medium | Extensive testing, fallback to human |

| **WhatsApp API approval delays** | Medium | High | Apply early, have manual fallback |

| **ML model accuracy below target** | Medium | Medium | A/B testing, human review loop |

### Business Risks

| Risk | Impact | Probability | Mitigation |

|------|--------|-------------|------------|

| **Slower customer acquisition (Year 1)** | High | Medium | Increase marketing, improve sales process |

| **Higher churn than expected** | High | Medium | Proactive customer success, onboarding |

| **Vapi costs exceed budget (Year 2)** | Medium | Medium | Monitor usage, optimize voice workflows |

| **Fundraising delays (Year 2)** | Medium | Low | Bootstrap longer, focus on profitability |

---

## Competitive Advantages (Defensibility)

1. **Neo4j Knowledge Graph (3+ years to replicate):**

- Proprietary schema: 47 entities, 89 relationships

- Year 3: 400+ SMEs in graph = unmatched pattern intelligence

2. **Data Flywheel Effect:**

- Customer 1 → basic AI insights

- Customer 100 → "SMEs like you" recommendations

- Customer 400 → predictive intelligence

3. **Community Distribution (£150 CAC vs £300-500 industry):**

- 70+ community partnerships

- Word-of-mouth within tight-knit communities

4. **First-Mover in Voice AI for UK SMEs:**

- Vapi integration (Year 2)

- Multi-language support (English, Yoruba, Twi, Polish)

5. **Sector Depth (10 high-value sectors):**

- 18+ months real-world learning encoded in Knowledge Graph

6. **Switching Costs:**

- 6-12 months historical data in Knowledge Graph

- Voice AI trained on customer's patterns

7. **Price Point Protection (£150-350):**

- Too low for enterprise vendors (Toast, Square)

- Affordable for SMEs (5-50 employees)

---

## Conclusion

This 18-month roadmap balances ambitious growth targets with pragmatic execution:

**Year 1 (2025):** Foundation - 45 customers, Neo4j Knowledge Graph, WhatsApp API

**Year 2 (2026):** Voice AI - 150 customers, Vapi integration, Custom ML Models

**Year 3 (2027):** Enterprise - 400 customers, API Platform, £780K ARR

**Critical Success Factors:**

1. Deploy Neo4j Knowledge Graph (Year 1) - proprietary data advantage

2. Launch Voice AI with Vapi (Year 2) - major differentiation

3. Achieve 45 customers by end of Year 1 - prove scalability

4. Maintain 90%+ retention - validate product-market fit

5. LTV:CAC ratio >20:1 - demonstrate unit economics

**The roadmap aligns with Business Plan v6.3 and positions Àpínlẹ̀rọ as the leading AI-powered operations platform for UK SMEs across 10 high-value sectors.**

---

**Document Owner:** Chief Product Officer

**Contributors:** Engineering, Customer Success, Sales, Finance

**Last Review:** December 2024

**Next Review:** March 2025 (quarterly roadmap review)

*This document is confidential and proprietary to Àpínlẹ̀rọ.*